CISC7204 Data Science and Data Visualization

Assignment 02 — Pair 04 Work Division Plan

Project: Who Will Churn Next? Customer Churn Prediction and User Behaviour Visualization for a California Telecom Operator

| Item | Detail |
| --- | --- |
| Course | CISC7204 Data Science and Data Visualization |
| Coursework item | Assignment 02 — Pair Project (2 Pax) Work |
| Pair | Pair 04 (Class E) |
| Document purpose | Define how the two members divide, hand off and review the work |
| Date | 25 October 2026 |

| Member | Student ID | Task ownership | Project role |
| --- | --- | --- | --- |
| XI YUHANG | MC652645 | Task A | Project coordinator and liaison |
| XIE AN | MC652723 | Task B | Project scribe and progress tracker |

Table 1. Members, task ownership and roles.

1. Division of Work

Task A is led by XI YUHANG (MC652645) and covers the business background, dataset description, Pandas cleaning plan, quality controls, project schedule and the Plotly/Dash dashboard. Task B is led by XIE AN (MC652723) and covers EDA visualization, model construction, evaluation and optimization, including the executive figure. Both members integrate the sections, review the notebook and approve the final submission.

Each task has a single accountable owner. The other member acts as reviewer, not as a second owner, so that a missing piece has exactly one person responsible for it.

2. Work Breakdown and Handoffs

Table 2 restates the proposal schedule at task level. “Owner” is accountable for the deliverable; “Reviewer” checks it before the gate closes.

| # | Task | Owner | Reviewer | Deliverable | Due |
| --- | --- | --- | --- | --- | --- |
| 1 | Freeze research question, visual specification and success criteria | Joint | Joint | Approved proposal and task register | Week 8 |
| 2 | Build field dictionary and record data provenance | XI | XIE | Data dictionary | Week 8 |
| 3 | Clean data: whitespace, blank TotalCharges, tenure-zero cases | XI | XIE | Cleaning log and clean table | Week 9 |
| 4 | EDA on contract, tenure and charges | XIE | XI | Annotated charts with sample sizes | Week 9 |
| 5 | Service and demographic comparisons with chi-square tests | XIE | XI | Test table and charts | Week 10 |
| 6 | Check multicollinearity and feature stability | XIE | XI | Correlation and VIF summary | Week 10 |
| 7 | Design the executive figure and colour-accessible palette | XIE | XI | Main visual (draft) | Week 10 |
| 8 | Fit logistic baseline with stratified cross-validation | XIE | XI | Metric table and coefficients | Week 11 |
| 9 | Fit random forest, calibrate and tune the threshold | XIE | XI | Model comparison table | Weeks 11–12 |
| 10 | Error analysis: ROC, PR curves and confusion matrix | XIE | XI | Diagnostic figures | Week 12 |
| 11 | Prepare dashboard data extracts and filter schema | XI | XIE | Dashboard data layer | Week 12 |
| 12 | Build the Plotly/Dash dashboard with filters and threshold slider | XI | XIE | Working dashboard project | Week 13 |
| 13 | Integrate narrative, rerun the notebook end to end | Joint | Joint | Final notebook and report | Week 14 |
| 14 | Accessibility pass and peer review of every figure | Joint | Joint | Review checklist | Week 14 |
| 15 | Prepare slides and submit individual copies | Joint | Joint | Presentation and submission | Week 15 |

Table 2. Work breakdown, owners, reviewers and due weeks.

3. RACI Matrix

R = responsible (does the work), A = accountable (owns the outcome), C = consulted (gives input before the work closes), I = informed (told when it closes).

| Work package | XI YUHANG | XIE AN |
| --- | --- | --- |
| Business background and dataset description | R / A | C |
| Data cleaning and quality controls | R / A | C |
| EDA and statistical tests | C | R / A |
| Executive figure and visualization design | C | R / A |
| Modelling, evaluation and optimization | C | R / A |
| Plotly/Dash dashboard | R / A | C |
| Notebook integration and full rerun | R / A | R / A |
| Project schedule and instructor communication | R / A | I |
| Decision log and milestone tracking | I | R / A |
| Final quality control and individual submission | R / A | R / A |

Table 3. RACI matrix for the main work packages.

4. Handoff Rules and Quality Gates

A deliverable changes hands on Friday 18:00 and is reviewed within 48 hours. Every handoff names the file, the notebook cell range and the question it answers, so the reviewer does not have to reconstruct context.

A stage is complete — and only then moves forward — when all of the following are true:

The notebook cells run from top to bottom without an error output.

Outputs are visible when the notebook is reopened, not only in the live session.

Every figure has a title, labelled axes, units and the sample size it is based on.

Every reused data source or code fragment is cited in the notebook.

The other member has read the output and recorded approval or comments in the decision log.

Three gates are used:

| Gate | When | What must be true | Who signs off |
| --- | --- | --- | --- |
| Gate 1 — Data and EDA | End of Week 10 | Cleaning log closed; EDA figures and test results approved | XI YUHANG |
| Gate 2 — Model | End of Week 12 | Baseline and random forest compared; threshold justified; diagnostics approved | XIE AN |
| Gate 3 — Integration | End of Week 14 | Notebook reruns cleanly; all figures reviewed; dashboard loads | Joint |

Table 4. Quality gates and sign-off owners.

5. Meetings and Communication

Weekly 30-minute meeting on Tuesday: progress against Table 2, blockers, next handoff.

Minutes and decisions are written by the scribe in the decision log within 24 hours.

Drafts are exchanged in the shared workspace with dated file names; chat is for coordination, not for deliverables.

Non-urgent questions are answered within 48 hours; blocking questions within 24 hours.

6. Escalation and Risk Handling

If a task is blocked for more than two working days, the owner raises it to the coordinator, who either reassigns the work or asks the instructor. If the pair disagrees on scope or method, the decision is tested against the research question and the marking criteria, recorded in the decision log, and only then implemented. The main risks are data quality problems surfacing late and the dashboard taking longer than planned; both are mitigated by the gates in Table 4 and by keeping the analysis notebook independent of the dashboard.

7. Individual Submission Obligations

Each member submits his or her own copy of the assignment at the required submission link.

Each member posts the required evidence in the five module forums under the agreed thread names.

Both members keep a local backup of the final notebook, report and figures before the deadline.